## Slide 1: Value Engineering for Requirements
George Edwards
Computer Science Department
University of Southern California
gedwards@usc.edu
Requirements Engineering

## Slide 2: Upcoming Agenda
Today:
  Ch. 9 quiz
  Ch. 10 lecture
  Student presentations
  Project help
Next week:
  Ch. 10 quiz
  Ch. 2 makeup quiz for students who registered late
    To be taken via D2L
  Student presentations
  Project help
  Software patents lecture (time permitting)

## Slide 3: Announcements
Ch. 1 homework questions can be submitted before next week to make up any missed homework points.
Ch. 1 homework points will be added to your Ch. 10 homework score in D2L.
The total number of homework points required will not change, so if you already have all the points you need, you do not need to do anything.

## Slide 4: Affordability of requirements
Profitability
Aligned with customer expectations
Performance
Schedule
Cost
Risk

## Slide 5: Example 1
You price a set of features at $1 million dollars.
The customer objects, so, you drop the price to $800K.
The implication here is that you were originally price gouging.
Alternative: offer a reduced feature set at $800K.

## Slide 6: Example 2
Trade schedule for cost
Upon pressing the “save data” button, the system shall update the database within 40 ms.
Cost: $75K, 2 staff months
Alternative: Maintain cost but relax schedule to 4 months.

## Slide 7: Example 3
Trade cost for risk
Upon pressing the “save data” button, the system shall update the database within 40 ms with 99% certainty.
Alternative: Recognize that hard schedulability guarantees are virtually impossible and expensive.

## Slide 8: Example 4
Trade performance (accuracy) for cost
Upon pressing the “save data” button, the system shall update the database within 100 ms.
Alternative: Relax time to launch in order to meet schedulability constraints.

## Slide 9: Be careful of costs of testing requirements
In software testing, given T consecutive tests without a failure, the probability of failure on the next test is:
POF = 1/(T+2)
If each test costs $100, then how much does the following requirement for an automotive breaking system cost just to test?
The overall probability of system failure shall be <.01%
Miller, K. et al, “Estimating the Probability of Failure When Testing Reveals No Failures.” IEEE Trans. Softw. Eng. 18, 1 (Jan. 1992), pp. 33-43.
Answer: $1 million

## Slide 10: Value-Based Software Engineering
Principles and practices for:
  Identifying a system’s success-critical stakeholders
  Eliciting stakeholder value propositions with respect to the system
  Reconciling value propositions into a mutually satisfactory set of objectives for the system
Techniques for:
  Stakeholder identification and requirements negotiation
  Requirements prioritization
  Release prioritization
  Business case analysis
  Continuous risk and opportunity management
Much of current software engineering is done in a value-neutral context

## Slide 11: Terminology
Value: relative worth, utility, or importance
Value proposition: expectation or promise of value to be delivered
Win condition: a value proposition that is satisfactory
Utility function: a characterization of the nature of a function relating a stakeholder’s degree of preference for alternative (often multidimensional) outcomes

## Slide 12: COCOMO
Estimates the person-months required to develop a system based on source lines of code (SLOC)
  Only SLOC that is part of the product is included
  Excludes test drivers, support software, auto-generated code
  Uses logical SLOC (excludes comments, whitespace, declarations, etc.)
Estimate is computed using a parametric model
  A depends on the extent to which the hardware and software are independent
  P is computed from scale drivers
  cd are cost drivers
Effort =

## Slide 13: Scale Drivers
Precedentedness
Development Flexibility
Architecture / Risk Resolution
Team Cohesion
Process Maturity

## Slide 14: Cost Drivers (1/2)
Product
  Required Software Reliability
  Database Size
  Product Complexity
  Developed for Reusability
  Documentation Match to Lifecycle Needs
Personnel
  Analyst Capability
  Programmer Capability
  Personnel Continuity
  Application Experience
  Platform Experience
  Language and Toolset Experience

## Slide 15: Cost Drivers (2/2)
Platform
  Time Constraint
  Storage Constraint
  Platform Volatility
Project
  Use of Software Tools
  Multisite Development
  Required Development Schedule

## Slide 16: COCOMO Calibration
Scale and cost drivers are assigned values (Very Low, Low, Nominal, High, Very High, Extra High)
Coefficients are computed for each value using data from many real software projects
Examples:
  Very High Complexity = cost driver of 1.34
  Low Language & Tools Experience = cost driver of 1.09
  All Nominal values = cost driver of 1

## Slide 17: Estimating SLOC (1/2)
During requirements analysis, it is not known how many SLOC are needed
Function points, feature points, and use-case points can be used to derive SLOC estimates
Function points
  External inputs: data that crosses the boundary from outside to inside
  External outputs: data that crosses the boundary from inside to outside
  User queries: input and output components that result in data retrieval from one or more internal logical files and external interface files
  Internal logical files: a user identifiable group of logically related data that resides entirely within the applications boundary and is maintained through external inputs
  External interfaces: logically related data that resides entirely outside the application and is maintained by another application

## Slide 18: Estimating SLOC (2/2)
Language | SLOC per FP
C | 128
C++ | 64
Java | 64
SQL | 12
Visual Basic | 32

## Slide 19: Cone of Uncertainty
time
Estimate Variability
1x
4x
1/4x
Initial Concept
Approved Product Definition
Requirements Engineering Complete
Detailed Design Complete
Software Complete
∧
Requirements

## Slide 20: Win-Win Conditions
Requirements negotiation is all about creating win-win conditions: value propositions that are mutually satisfactory
Examples of win-lose situations:
Proposed Solution | “Winners” | Losers
Quick, cheap, sloppy product | Developer, customer | User
Lots of bells and whistles | Developer, user | Customer
Driving too hard a bargain | Customer, user | Developer

## Slide 21: Finding Win-Win Solutions
Understand how people want to win
  Identify the key people
  Project yourself into others’ win conditions
  Get close to the customer
Establish reasonable expectations
  Bring constituencies together
  Have people look at issues from other viewpoints
  Have people look for mutually relevant solution criteria
  Relate people’s expectations to experience (benchmarks, reference checks, expert viewpoints)
  Under-promise and over-deliver
Match people’s tasks to their win conditions
  Search out win conditions
  Expand the option space to create win-win situations

## Slide 22: Net present value
 | FV = P(1 + r)Y
What is the future value of a current investment?
Where P is the amount of cash, r is the discount rate, and Y is the number of years.
 | PV = FV/(1 + r)Y
What is the present value of a requirement delivered in the future?

## Slide 23: Payback period
Suppose implementing feature D is expected to cost $100,000 and result in a cost savings of $50,000 per year.
Then the payback period for the feature would be two years.
Answers the question: “When do these features pay off?”

## Slide 24: Profitability analysis of 4 feature sets
Feature set | Projected Cost (x $1K) | NPV (x $1K) | PI
A | 200 | 260 | 1.3
B | 100 | 130 | 1.3
C | 300 | 360 | 1.20
D | 200 | 220 | 1.1
Used to answer the question: “Do these features give me the bang-for-the buck?” and “How do I optimize my budget?”
Warning: A greedy algorithm can lead to sub-optimization

## Slide 25: Another kind of affordability assessment
A customer wants a certain set of features. You estimate the cost at $60,000.
The customer believes that benefits this set will yield $100,000 two years in the future.
If the discount rate is 3%, should the feature set be included in the new system?
Answer: calculate the PV of the feature, then subtract the cost of the feature
  NPV = 100,000 / 1.032 – 60,000 = 34,259
Therefore, it would be a rational decision to include the feature.

## Slide 26: Incremental benefits
What about the incremental benefit of adding a feature?
For a sequence of cash flows, CFn, where n = 0,…,k represents the number of years from initial investment:
The CFn could represent features that are added incrementally to the system or evolutionary versions of a system.

## Slide 27: Summary of financial measures
Measure | Definition
Return on Investment (ROI) | Net benefits / initial costs
Present Value (PV) | PV = FV/(1 + r)Y
Net Present Value (NPV) | PV-I
Internal Rate of Return | [FV/I]1/Y - 1
Profitability Index (PI) | NPV/I
Payback | Years to recover initial investment, I
Discounted Payback | Years to recover I plus capital costs